| Project Status Report |  |
| --- | --- |
| Project Name | OSI-CAN Sask. Website Design |
| For Week Ending | Oct. 31, 2025 |
| Project Status | Green |
| Status Description | Progress is going smoothly; we’ve been able to solve almost every problem without much issue |
| Activities—During the Past Week |  |
| - Header (everything from the navigation bar up) - Programs Page - Events Page - Home Page - Resources Page |  |
| Activities—Planned for Next Week |  |
| Individual pages for Programs, Resources, etc. |  |
| Project Issues |  |
| - Had to make some adjustments to account for what WordPress can do |  |
| Project Changes |  |
| Changing out the “volunteer” popup for a more one, providing sources for immediate help. |  |